## Slide 1
Frontline
Personal Agent
A working scaffold, and the reasoning behind it.
Slack as the human interface · agent workload hosted in AWS · acts on the principal's behalf
github.com/VybCoding/frontline-slack-agent
Notes: Opening frame: this is a scaffold plus the thinking. The thinking is the part that matters.

## Slide 2
What this was built from
~2
hours of build time
Start to a running, tested system.
1
paragraph of requirement
Relayed second-hand. No PRD exists.
0
of their systems accessed
No workspace, no AWS account, no repo.
Every requirement in this deck is therefore inferred rather than given. The inferences are listed explicitly on slide 13 — they are the first thing to push back on.
Notes: Set the frame early. Judge this as velocity and judgment, not as a finished product.

## Slide 3
STARTING POINT
The ask, and the gap in it
Stated requirement
A personal agent that acts on his behalf
Reached through Slack, not a command line
Access to every system he has access to
Takes action inside applications — documents, prototypes, presentations
Memory that persists and improves
Delegates to the specialised product agents
!
What was missing
No specification. The capability set was never detailed — their own platform architect had flagged this repeatedly.
One open conflict. He needs the agent to reach everything he can reach. Their design principle says agents act as scoped service identities, never as named users.
No trigger model. “Without constant human intervention” was stated, but never separated from “Slack is the interface.”
That is an ordinary starting condition for an ambitious internal request. It is also the condition the scaffold is built for: the first deliverable is not code, it is the specification the code makes testable.
docs/01-requirements.md — every requirement traced to its source, extrapolations marked [E]

## Slide 4
THE DELIVERABLE
A system that runs today, on nothing
Clone it and run one command. No AWS account, no Slack workspace, no Frontline credential — the whole path executes against synthetic data.
$ make install && make demo
→ 4 tool calls, credentials resolved, audit log written, redaction verified
6
connectors
17
tools
22
tests
~3.5k
lines
What it does
Answers in Slack, streaming its tool calls as a live timeline
Reads Jira, Confluence, Salesforce, analytics, Slack, and source code
Writes tickets, pages, canvases and decks
Wakes on a schedule and reports only when something matters
Records every action it takes, with who it acted for and what class of data it touched
The demo is not a mock of the system. It is the system, with the upstreams swapped for fixtures.
Python 3.11+ · AWS CDK · Claude Agent SDK on Amazon Bedrock · Bedrock AgentCore

## Slide 5
ARCHITECTURE
How it works
Slack
phone, agent surface
API Gateway
verify · 3s ack
Agent workload
Claude on Bedrock
EventBridge
schedules · events
unattended → read-only
Connector registry
the only way out, ever
Token vault
delegated OAuth
Audit table
PutItem only
Jira · Confluence
Salesforce
Analytics
Slack search
Source code (read)
Two entry points, one workload. A human message and a schedule reach the same agent, the same connectors, and the same audit path. What differs is authorisation — and nothing reaches an upstream system without resolving a credential and writing a record.
docs/02-architecture.md

## Slide 6
INSIGHT ONE
The conflict that stayed open was not a conflict
He needs reach
“Access to every system he has access to.” An agent blind to what he can see fails at the first real question.
They need attribution
“Agents act as scoped service identities, not named users.” When something happens, the record must show a machine.
These read as opposites and were logged as unresolved. They are two requirements that were assumed to need the same mechanism — and they only collide under one implementation: putting his token in the agent's config, which is exactly what a self-hosted personal agent does.
The resolution: user-delegated OAuth
1
The agent authenticates as its own workload identity
2
It exchanges that for a token the principal consented to issue, one system at a time
3
Upstream sees his access. The audit trail sees the agent. Both fields on every record.
Consent is per system, requested at first use — so the agent's reach expands visibly, and each grant is revocable on its own.
Notes: This is the slide. It resolves something their own team recorded as open, and it does it without either side conceding.

## Slide 7
INSIGHT TWO
Autonomy does not require a daemon
Two requirements arrived in one sentence: Slack is the interface, and it works without constant human intervention. Those are independent — one is an interface, the other is a trigger.
Why the daemon looks necessary
If autonomy requires a process that runs on its own, and the only process you can stand up this week runs on your own machine, then the machine follows from the autonomy.
It doesn't. That inference is the whole reason this option keeps coming back.
What we did instead
EventBridge schedules as a second entry point into the same AWS workload. Slack stays the interface; the trigger moves out of it.
Roughly a day of work, and it needs no new hardware, no new credentials, and nobody's laptop.
How an unattended run behaves
1
Read-only, enforced
The toolset is filtered to read tools before the loop starts — writes are absent from the model's context, not discouraged in a prompt.
2
Silent by default
If nothing clears the bar for interrupting him, nothing is posted. A trigger that fires daily gets muted.
3
His reply is the approval
Replying resumes the interactive path, where writes work again. Presence is the authorisation — no buttons, no workflow, no second interface.
src/frontline_agent/triggers/ — three standing triggers, one deliberately disabled

## Slide 8
GOVERNANCE
The pilot runs unrestricted, so the log is the control
Gates designed before anyone has watched the agent work are wrong in both directions — and once built, they get defended rather than revised. So every tool is labelled, nothing is blocked, and the labels become the evidence for what to gate later.
Risk
How far it reaches
read
changes nothing
write_internal
reversible by a human
write_external
leaves the building
Data class
Most sensitive thing it can touch
internal
roadmaps, tickets
confidential
metrics, pipeline, IP
regulated
FERPA / HIPAA-adjacent
What the log guarantees
One record per call — no path skips it
Principal and workload identity as separate fields
Regulated calls store a digest, never the data
PutItem only: the agent cannot edit its own history
Separate stack, RETAIN — teardown cannot erase it
The labels are not decoration. During an unattended run they enforce read-only, and after a month of real use they answer the question nobody can answer today: what actually needs a gate?
docs/decisions/ADR-003 · two indexes: by-risk and by-data-class

## Slide 9
THE HOSTING DECISION
Five ways to host this, compared
 | Time to first use | Autonomy | Attribution | Blast radius | Serves 7 users
A Daemon on his PC | days | full | none | unbounded | no
B Daemon on a managed VM | ~3 days | full | none | contained | poorly
C Scaffold, Slack-triggered | ~1 week | none | full | bounded | yes
D Scaffold + triggers | ~1 week | full | full | bounded | yes
E Slackbot MCP client | ~2 days | none | partial | bounded | yes
D — recommended
The only route that satisfies both halves of the requirement and survives review. Not meaningfully slower than B once Slack app approval is running in parallel — which it can be from day one.
E is fastest and still disqualified
Slackbot orchestrates, you just expose tools — two days. But third-party tool calls need the user to authorise every single invocation, which is the literal opposite of “without constant human intervention.”
docs/05-hosting-options.md — full analysis of each route

## Slide 10
THE LIVE DECISION
The company PC, now that it has source access
What it genuinely buys
Autonomy with no infrastructure at all
Universal reach — if he can click it, the agent can use it
No procurement, no review, no approval queue
Grounded product answers straight from the implementation
Prototypes — it can actually build one
What it cannot configure away
Injection now reaches the build. Shell plus a checkout plus git credentials turns any message he reads into a possible path into software running in ~10,000 districts.
Attribution is unrecoverable. Every downstream log says he did it — an evidentiary problem under FERPA, not a policy one.
It serves one person. The pilot was defined around seven.
Both benefits are separable from the machine
Understanding the product
Built
Read-only code connector — search, file read, merged-PR history. No write tools, ever.
Building a prototype
A few days
A sandbox: AgentCore Code Interpreter. Ephemeral, isolated, no push credentials.
Source access is the strongest argument yet for the local route — and it still does not survive it, because the part worth having transfers and the part that does not is the part that reaches the build.

## Slide 11
HONEST INVENTORY
What is real, and what is scaffolding
Real and tested
The connector contract and registry choke point
Audit log, redaction, and the two query indexes
Read-only enforcement for unattended runs
Slack surface: streaming, status, prompts, context
CDK for both stacks · 22 tests · lint clean
Written, unverified against live APIs
AgentCore Identity token exchange
AgentCore Memory read and write
Slack canvas creation and file upload
Gateway target manifest schema
Each isolated to one file, each flagged in the docs
Inferred, expect to be wrong
Which systems he actually needs
What the trigger catalogue should watch
That Salesforce is the CRM of record
That Bedrock and AgentCore are available
How long Slack app approval takes
Nothing in the middle column is guesswork about behaviour — only about API shape at a given version.

## Slide 12
LIMITATIONS
What it cannot do yet
Blocking before the pilot widens past its named users
1
No kill switch
Nothing stops a turn in flight. Nearest action is setting worker concurrency to zero — a console operation. About a day to fix.
2
Cost bounded, not governed
A hard $2 per-turn ceiling is enforced. No per-principal attribution, no aggregate cap, no alerting.
3
No audit retention policy
It records an executive's activity, so it is a surveillance artifact as well as a compliance one. Legal and Security decide, not engineering.
Capability gaps
Prototypes — needs a sandbox, a few days
Single-principal; the pilot is seven
One event trigger ships disabled — it needs a Slack-to-EventBridge forwarder
Slack context lives in process memory: right for Socket Mode, wrong for Lambda
Judgment calls that could go the other way
chat:write on the user token is real impersonation — first thing I'd remove under pushback
Salesforce and analytics have no write tools by choice
Unattended read-only is enforced at the toolset; the tokens still carry write scope
docs/open-questions.md — seventeen items, each with reasoning and rough sizing

## Slide 13
ASSUMPTIONS REGISTER
Everything here rests on these
No access to their systems means every one of these is a guess made deliberately rather than a fact discovered. They are listed so they can be corrected in minutes instead of found in a month.
Assumption | If wrong
AgentCore is available and permitted in the account | The identity model needs a Secrets Manager + OAuth broker instead — about a day, isolated to one file
Bedrock has Claude enabled in-region | Blocks the first real run until an account-level request clears
Atlassian, Salesforce and a BI layer are the systems he reaches for | Swap connectors. Each is under an hour
The product agents can be reached over A2A, MCP or HTTP | Delegation stays local subagents until they expose something
A morning brief and a renewal sweep are what he wants watched | Edit three entries in the trigger catalogue and redeploy
Slack Real-Time Search is entitled for the workspace | Retrieval stays on search.messages — works, slightly worse recall
None of these is load-bearing for the architecture. That was the point of the connector contract — being wrong about a system costs an hour, not a rewrite.

## Slide 14
FOR THE TEAM THAT OWNS IT
Picking this up
Day one
Start Slack Grid app approval
queue, no code
Request Bedrock model access
queue, no code
Confirm AgentCore is permitted
1 hr
Clone, `make demo`, read the connector contract
1 hr
Week one
Deploy the audit stack, then the agent
1 day
Register OAuth providers per system
1 day
Swap inferred connectors for real ones
1 hr each
Interactive only — he uses it by mid-week
—
Weeks two to four
Enable the scheduled triggers
1 day
Kill switch and cost attribution
2–3 days
Move Slack context to DynamoDB
half a day
Sandbox for prototypes
3–5 days
The extension point
Adding a system is one file with a decorated function per tool, one line in the registry, and a fixture. No changes to the agent loop, the Slack layer, the audit writer, or IAM — those are properties of the registry, not of your connector. The tests fail if you skip the risk and data-class labels.

## Slide 15
OPEN QUESTIONS
What I would need from you
1
Which systems does he actually reach for?
The four connectors are inferences. Two hours with him replaces a month of guessing, and each correction costs an hour of work.
2
Do the product agents expose anything callable?
A2A, MCP, and HTTP are three different integrations. Only one of them is trivial.
3
Who decides audit retention and access?
The log records an executive's activity. That is a Legal and Security question and it should not be answered by whoever writes the CDK.
4
What does he want watched while he sleeps?
Autonomy is built; the catalogue is a guess. Run the two scheduled triggers for a fortnight and let him say what he wishes it had told him.
5
Is the source-code decision settled?
Read-only is built and safe. Push access on an endpoint is the one choice here that reaches the build pipeline.
6
How fast is Grid app approval, really?
It is the longest pole and the only one entirely outside engineering's control.
Ending on questions rather than conclusions — the boundary of what could be inferred without access.

## Slide 16
What this demonstrates
That a paragraph of intent is enough to build against — if you write down what you inferred, and make the inferences cheap to correct.
The scaffold runs. The two things worth keeping from it are the identity model — which resolves a conflict that had stayed open — and the separation of interface from trigger, which is why the agent does not need to live on anyone's laptop.
github.com/VybCoding/frontline-slack-agent
Clone it, `make demo`, and it runs against synthetic data in one command.

## Slide 17
Appendix
Implementation detail for whoever picks this up.

## Slide 18
APPENDIX · EXTENDING IT
The connector contract
connector = Connector(
name="productboard",
description="Feature requests and customer feedback.",
provider=get_settings().productboard_provider_id,
)
@connector.tool(
"search_features",
"Search feature requests by keyword.",
{"type": "object",
"properties": {"query": {"type": "string"}},
"required": ["query"]},
risk=Risk.READ,
data_class=DataClass.CONFIDENTIAL,
)
async def search_features(args, *, token):
return await _transport.call(...)
What the registry does for you
Resolves the delegated credential — the handler never sees one
Writes exactly one audit record, including on failure
Redacts arguments and results when the class is regulated
Emits the tool to the agent, and to an AgentCore Gateway manifest so other agents can reuse it
Drops it from the toolset automatically during unattended runs if it can write
docs/03-adding-a-connector.md — the whole job, start to finish

## Slide 19
APPENDIX · AUDIT
What one action looks like on the record
{
"session_id": "C07AB..:1755284400.0002",
"principal": "U01ABCDEFGH",
"workload_identity":"frontline-cpo-agent",
"connector": "salesforce",
"tool": "get_account",
"risk": "read",
"data_class": "regulated",
"args_digest": "c7635c1559824944",
"args": null,
"result_summary": null,
"result_bytes": 279,
"duration_ms": 142
}
Why args and result are null here
The class is regulated, so the record keeps a digest and a byte count instead of the content. You can see that data moved and how much — never what it was. The audit log does not become a second copy of student data.
The two questions it is built to answer
by-risk → irreversible actions, 30 days
by-data-class → anything touching regulated
Two indexes, because those are the two questions a review actually asks.
The agent's role has PutItem and nothing else — no update, no delete. An agent that can rewrite its own history does not have one.

## Slide 20
APPENDIX · SLACK
Using Slack as a platform, not a chat box
features.agent_view
Dedicated agent DM, split view beside a channel, top-nav entry. Without it this is a bot in a DM.
app_context_changed
Tells the agent what he is looking at right now. “Summarise this and draft a reply” resolves with no arguments — the highest-leverage event on the platform.
chat.startStream · timeline
Tool calls render as a live sequence. On a phone that is a working interrupt; a spinner is not. Given an unrestricted pilot, it is also the only real-time check that exists.
setStatus · setSuggestedPrompts · setTitle
A status line carrying the actual step, four openers for a cold start, and threads that become navigable history.
Block Kit 2026 blocks
Cards, data tables, alerts. Structured output stays in Slack — no companion web app to build, secure, and review.
One constraint that shapes retrieval: non-Marketplace apps are throttled on conversations.history to ~1 request/minute, 15 messages each. An internal app is non-Marketplace permanently, so anything that pages channel history stalls on the first real question. Retrieval goes through search, which also inherits his permissions instead of reimplementing them.

## Slide 21
APPENDIX · THE REPOSITORY
Where everything lives
src/frontline_agent/
connectors/base.py the contract — read first
connectors/registry.py the choke point
connectors/code.py read-only source, no writes
audit/log.py the control
identity/token_vault.py delegated OAuth
agent/core.py the loop and subagents
triggers/base.py why unattended is read-only
slack/ surface, blocks, handlers
runtime/ socket · edge · worker · trigger
infra/ CDK — audit and agent stacks
mocks/fixtures/ synthetic data, no network
manifest/ the Slack app manifest
docs/ requirements · architecture ·
hosting · operations · decisions
Read in this order
README.md — the argument
docs/05-hosting-options.md — where it should run
docs/01-requirements.md — what was inferred
docs/open-questions.md — the seventeen gaps
connectors/base.py — the load-bearing file
Commands
make demo end to end, no credentials
make dev against a real workspace
make test 22 tests
make deploy audit stack, then the agent